| CASE STUDY Dealer Dispatch Email Automation Warehouse Ops · Sales Communication · 14 Regions · OC & AWC Divisions · DB Schenker 3PL | ~0 mins manual effort after was ~1 hr/alternate day |
| --- | --- |

| 100+ Sales Users across 2 divisions | 14 Regions pan-India | 120+ hrs Time Saved per year | July 2025 Live Since daily production use |
| --- | --- | --- | --- |

01  THE PROBLEM

Dispatch updates for dealer shipments from the 3PL warehouse (DB Schenker) were compiled manually every alternate day. The warehouse team filtered rows region-wise, created Excel summaries, and emailed the sales team. Sales TMs then manually prepared and forwarded dealer-specific emails to their dealers.

| Before: What Broke • ~1 hour every alternate day (WH team) • Manual row filtering by region • Individual Excel summaries created per region • Sales TMs became information relay points • No direct dealer communication channel • Process dependent on specific individuals • No dispatch log or proof of delivery notification | Result for Dealers & Teams • Dealers got dispatch info late or inconsistently • Sales TMs spent time on manual forwarding instead of selling • No visibility on whether dealers were informed • Escalations and follow-up calls increased • Process would break if key person was absent |
| --- | --- |

02  THE SOLUTION

Built a dynamic Excel VBA macro that filters dispatch data dealer-wise, creates personalised Excel attachments per dealer, prepares email drafts with the dealer and TM in CC, and logs every dispatch in a tracking sheet. Emails open for user review before sending — safe, controlled rollout.

Technical Design Tool: Excel VBA Macro · Mode: Review (emails open, not auto-sent) · Master Data: TM-to-Dealer mapping for OC & AWC divisions embedded Macro flow: Load daily dispatch file → Filter by dealer → Create personalised Excel attachment per dealer → Prepare email (dealer + TM in CC) → Log to Dispatch_Mail_Log sheet → Open all drafts for review → User sends Future config: Auto-send toggle planned. Dedicated dispatch@coloplast.com email ID recommended for continuity.

03  RESULTS & IMPACT

| Impact Area | Before → After |
| --- | --- |
| Time per dispatch cycle | ~1 hour → 5–10 mins (review + send) |
| Monthly time saved | ~10 hours/month (12 cycles) |
| Annual hours recovered | 120+ hours/year |
| Dealer communication | No direct channel → personalised summaries |
| Sales TM effort | Manual forwarding → zero manual relay |
| Error risk | Manual copy-paste → macro-generated, dealer-split |
| Continuity | Person-dependent → dispatch log + shared ID planned |
| Live date | 24 July 2025 |

“Thanks a ton for the hard work behind this wonderful tool. This will help in sharing timely dispatch details directly to dealers and empowering them to track shipments on their own. The resilience and doing better each day attitude in you always makes you stand out.” — Nisha Gaur, Sr. Supply Chain Manager, Coloplast India

“Excellent work by Niteesh. Your commitment towards continuous improvement in processes and optimisation is truly inspiring.” — Ullash Prasad, Coloplast India

04  NEXT PHASE (PLANNED)

Phase 2 enhancements already scoped:

- Delay logic — auto-flag orders with transit delay > 3 days

- Colour highlighting — red rows for late deliveries

- Region summary — send zone summary to RSM/ZSM

- Dynamic routing — escalate to RSM if TM vacant

- Auto-send toggle — future safe auto mode

- Dedicated dispatch@coloplast.com for continuity

05  WHERE THIS APPLIES

Any distribution business where:

- Warehouse or ops team needs to communicate dispatch status to dealers directly

- Sales team is currently acting as an information relay between WH and dealers

- Dealer count makes manual emailing impractical (50+ dealers)

- Ops/WH staff are non-technical

Industries: Pharma, FMCG, medical devices, consumer durables, auto parts — any company with dealer networks and daily/alternate-day dispatch cycles.

Enterprise / Data-Sensitive Environments Available as a self-hosted deployment for organisations where cloud AI is restricted by IT or data policy. Runs on-premise via Ollama + open-source models, or within your Azure tenant via Azure OpenAI. Zero data leaves your network. See Enterprise Deployment Guide.

| Niteesh Gupta Systems Builder · Commercial Operations · Process Automation Building workflow systems that do actual work — for industry, not just one company. | Have a similar problem? Let’s talk. |
| --- | --- |