| CASE STUDY Pan-India Order Management System Supply Chain · Finance Integration · Leadership Analytics · ~900 Orders/Month · Go-Live: Nov 2025 | 3 Excels email chains, zero visibility ↓ 1 unified live system |
| --- | --- |

| ~900 Monthly Orders all regions | 300+ hrs Time Saved per year | 4 Users SC + leadership | M365 Platform no new licenses |
| --- | --- | --- | --- |

01  THE PROBLEM

Three supply chain executives managing different sales regions each maintained separate Excel trackers — identical structure, completely siloed. ~900 orders per month flowed through individual Excel files, email chains, and manual daily summaries with no pan-India view.

Key Challenges (Identified in Project Documentation) • Data duplication and version mismatch across 3 separate Excel files • Manual compilation of region-wise status reports daily by each SC member • No real-time, single-source visibility of all-India orders • High dependency on individuals for daily reporting — breaks when person is absent • Delayed escalation of pending or stuck orders • Finance credit check done over email — no approval trail • ERP team received orders manually by email from each SC user separately

02  THE SOLUTION

Built a Microsoft SharePoint List-based order management system integrated with Power Automate — replacing 3 siloed Excels and multiple email handoffs with one live, automated, role-based workflow.

| System Design • Single SharePoint List — all regions, one source • Master data embedded (dealer, SKU, region, value) • Role-based access — each SC user edits own region only • Power Automate flow — credit check routing to Finance • Auto-forward to Global ERP team on approval • EOD automated summary to leadership and SC team | Planned Phase Rollout Phase 1 — Nov 2025: SC centralised tracking + daily automation Phase 2 — Jan 2026: Finance & Sales approval chain with alerts Phase 3 — Q1 2026: Power BI — TAT tracking, order aging, SLA Phase 4 — Mid 2026: Dealer portal for order tracking & confirmation |
| --- | --- |

03  RESULTS & IMPACT

| Impact Area | Before → After |
| --- | --- |
| Data storage | 3 separate regional Excels → single SharePoint source |
| Daily reporting | Manual email compilation → automated Power Automate summary |
| Visibility | Regional sheets only → pan-India live view |
| Error risk | Version mismatches → controlled list with update log |
| Process dependency | Individual owners → system-driven daily automation |
| Time saved | ~45–60 mins/day → 0 manual effort |
| Annual hours | 300+ hours/year recovered across team |
| Go-Live | 1 November 2025 |

Status Note System fully built, documented with phased roadmap (Phase 1–4), and tested. Phase 1 go-live targeted November 2025. Deployment timeline impacted by management transition — not a technical limitation. System is production-ready. This reflects a common enterprise reality: the technical solution was built before organisational readiness caught up.

04  WHERE THIS APPLIES

Any company where:

- Multiple ops or SC staff manage the same process in separate siloed files

- Orders or transactions flow through email chains with no tracking

- Finance approval is a manual, email-based bottleneck

- Leadership has no real-time or daily automated operational view

Stack: Microsoft SharePoint Lists + Power Automate. No new software licenses required for Microsoft 365 users.

Enterprise / Data-Sensitive Environments Available as a self-hosted deployment for organisations where cloud AI is restricted by IT or data policy. Runs on-premise via Ollama + open-source models, or within your Azure tenant via Azure OpenAI. Zero data leaves your network. See Enterprise Deployment Guide.

| Niteesh Gupta Systems Builder · Commercial Operations · Process Automation Building workflow systems that do actual work — for industry, not just one company. | Have a similar problem? Let’s talk. |
| --- | --- |